1) What is a story point? How will you use story points to measure size of the following fruits (fruit points) given the planning poker value ½, 1, 2, 3, 5,8,13, 20, 40, 100, infinity.

        Story point is a arbitrary measure used by Scrum teams. This is used to measure the effort required to implement a story. In simple terms its a number that tells the team how hard the story is. Hard could be related to complexity, Unknowns and effort.

Apple	: 5

Mango	: 5

Banana : 8

Jack fruit : 40

Pineapple : 13

Gooseberry : 1/2

Avocado : 3

Lime : 1

Pomegranate : 5

Watermelon : 20

2) What are the points discussed during the daily standup meeting? What happens if there is a problem a team member identifies during the stand up meeting and how the same will be resolved?

        During the daily scrum, each team member answers the following three questions:
1. What did you do yesterday?
2. What will you do today?
3. Are there any impediments in your way?

If there is problem and that is identified by the team member, then he/she may mention it during the stand-up meeting, but then make sure that the meeting doesnot prolong after 15minutes.

He can discuss the problem with the Scrum Master after the meeting. Later on, the Scrum Master the helps the team to find the solution for the problem.
Issues that are raised are taken are usually dealt with by the relevant subgroup immediately after the meeting.

3. 3. What is the relationship between Epic, User story and Feature? What are themes?

Feature: A feature is a distinct element of functionality which can provide capabilities to the business. It generally takes many iterations to deliver a feature. A user story is a part of the feature. By splitting a feature in smaller stories, the user can give early feedback to the developers to issues quickly.
User Story: A user story is simply something a user wants. User stories are more than just text written on an index card but for our purposes here
Epic: A very large user story that is eventually broken down into smaller stories. Should be broken down to make them easier to handle.
For instance, ‘As a user, I want to search for a job, so I can find my next career move’ might include various features, such as simple search, advanced search, faceted navigation, sort, filter, sign up for email alerts, etc. A user story this big would be considered an epic, since it’s a very big user story.
Theme is a collection of user stories. Multiple user story which can be combined together under a specific unit is called theme.

4. Provide an example of Feature and user stories for the below Epic:
Epic: Allow the customers to manage their own accounts in the web portal.
Consider a website like that of “Hacker Earth” which conducts hackathons and other coding competitions.
User Story: As a user, I want to see the leaderboard and upcoming challenges, week topper, tutorials etc on my profile, so that I can plan accordingly when I come for the next challenge.
Feature: Add a graph in the Homepage wherein I can see my progress across challenges.

5. Estimate size:

Read a high level, 10-page overview of agile software development in a celebrity magazine	1
Read a densely written 5-page research paper about agile software development in an academic journal.	3
Write the product backlog for a simple eCommerce site that sells only clocks.	2
Recruit, interview, and hire a new member for your team.	13
Create a 60 minute presentation about agile estimating and planning for your coworkers.	5
Wash and wax your boss’ Porsche.	1
Read a 150 page book on agile software development.	3
Write an 8 page description of agile development for your boss	5